TerraLogic Objectives & Key Results Spring 2026 · Project Terrapulse · Overture Maps Foundation

| Preetam Donepudi Pipeline + Architecture | Ashmita Backend + Data + Export | Devesh Frontend + UX + Dashboard |
| --- | --- | --- |

Last updated: April 2026

NORTH STAR Long-Term Vision

"Be the go-to open-source tool for validating and improving Overture Maps Places data quality — at global scale." Every quarterly OKR moves the needle toward this vision. TerraLogic is not just a demo — it is infrastructure for real-world map accuracy.

| Project | TerraLogic — Agentic Places Validator |
| --- | --- |
| Organization | Overture Maps Foundation |
| Cycle | Q2 2026 (90 days) |
| Team Size | 3 people |
| Target dataset | Overture Maps Places (GeoParquet) |

TEAM OKR Shared Q2 Goal

👥 OBJECTIVE Prove that a trustworthy agentic AI pipeline can meaningfully improve the accuracy of Overture Maps Places data for a real city. Not just a pipeline that flags places — a system that reasons over evidence, cites its sources, and produces corrections humans can trust.

Key Results

| KR 1 | Validate at least 500 Overture Places entries in a single city, with a calibrated confidence score (0–1) assigned to every entry. |
| --- | --- |
| KR 2 | Achieve ≥90% precision in identifying stale/incorrect places, validated against a sampled ground truth set. |
| KR 3 | Ensure 100% of flagged outputs include verifiable source citations — zero unsupported claims. |
| KR 4 | Ship a live dashboard where the full team can review, approve, or reject corrections in <10 seconds per place. |
| KR 5 | Export at least one Overture-compatible GeoJSON/GeoParquet correction file ready for upstream contribution. |

Success Metrics

| Precision target | ≥90% (flagged places that are actually incorrect) |
| --- | --- |
| Recall target | ≥85% (real errors the system catches) |
| False positive ceiling | <10% of all flagged entries |
| Human review speed | <10 seconds per place in dashboard |
| Source citation rate | 100% of flagged outputs |
| Confidence calibration | ≥0.8 predictions correct ≥95% of the time |

INDIVIDUAL OKR Preetam Donepudi

|  | Pipeline + Architecture + GitHub Preetam Donepudi |
| --- | --- |

🔬 OBJECTIVE Build a reliable, evidence-first agentic pipeline that ingests Overture Places data, validates it against live web sources, and scores every entry with a calibrated confidence value. Own the core brain of TerraLogic — the system that makes or breaks the project.

Objective 1 — High-Confidence Detection

| KR 1 | Achieve ≥90% precision in identifying stale/incorrect places, validated against manually sampled ground truth by Week 8. |
| --- | --- |
| KR 2 | Maintain ≥85% recall for the three major error types: closed, moved, and renamed. |
| KR 3 | Deliver calibrated confidence scores (0–1) where high-confidence predictions (≥0.8) are correct ≥95% of the time. |
| KR 4 | Reduce false positives (incorrectly flagged valid places) to <10% of all agent outputs by final demo. |

Objective 2 — Trustworthy Agentic Pipeline

| KR 1 | Ensure 100% of flagged outputs include verifiable source citations — no claim without supporting evidence. |
| --- | --- |
| KR 2 | Reduce hallucinated or unsupported agent conclusions to <5% across all outputs. |
| KR 3 | Implement a multi-step reasoning pipeline: retrieve → verify → score → propose correction by Week 6. |
| KR 4 | Add a self-verification step where the agent re-checks its conclusions before final output. |

Objective 3 — Structural Reliability (Anti-Hallucination)

| KR 1 | Enforce evidence-first outputs — no claim produced without a supporting source citation. |
| --- | --- |
| KR 2 | Externalize all critical logic (scoring rules, validation thresholds) outside the LLM layer. |
| KR 3 | Implement structured JSON output formats for all agent decisions — no free-form reasoning only. |
| KR 4 | Achieve ≥95% consistency in repeated runs on the same input (low output randomness). |

Key Metrics

| Precision | ≥90% |
| --- | --- |
| Recall | ≥85% across closed / moved / renamed |
| False positive rate | <10% |
| Hallucination rate | <5% of agent outputs |
| Output consistency | ≥95% across repeated runs |
| Source citation rate | 100% of flagged outputs |
| Weekly commits | ≥3 per week |

INDIVIDUAL OKR — BACKEND Ashmita

|  | BACKEND · API + Data + Integration + Export Ashmita · Backend Engineer |
| --- | --- |

⚙️ OBJECTIVE Build a robust, reliable backend that connects the AI pipeline to the frontend, stores validation results, and enables data export in Overture-compatible formats. The glue layer — if the API breaks, nothing works end-to-end.

Objective 1 — Backend Infrastructure

| KR 1 | Set up PostgreSQL + PostGIS schema capable of storing confidence scores, citations, and correction proposals by end of Week 4. |
| --- | --- |
| KR 2 | Ship all FastAPI endpoints required by the frontend (review queue, approve/reject, analytics feed) by Week 7. |
| KR 3 | Implement GeoJSON export endpoint that outputs Overture-compatible correction files by Week 9. |
| KR 4 | Achieve zero critical API errors during the final demo run-through. |

Objective 2 — Pipeline Integration & Real-World Testing

| KR 1 | Define and agree on the pipeline → API interface contract with Preetam by end of Week 3. |
| --- | --- |
| KR 2 | Ensure the API can ingest and store 500+ validated place records without performance degradation. |
| KR 3 | Build a benchmark dataset of ≥50 known correct/incorrect places, tested across ≥3 cities/regions with diverse data conditions, by Week 6. |
| KR 4 | Document failure cases categorised by: missing data, conflicting sources, and ambiguous signals. Document all API endpoints with schemas in the repo by Week 8. |

Objective 3 — Overture-Compatible Data Export

| KR 1 | Enable export of validated corrections in Overture-compatible GeoJSON format. |
| --- | --- |
| KR 2 | Support GeoParquet export for large-scale dataset corrections ready for upstream Overture contribution. |
| KR 3 | Track validation coverage (% of dataset processed) and expose it via API for dashboard consumption. |
| KR 4 | Generate region-level error-type breakdowns queryable from the analytics feed endpoint. |

Key Metrics

| API uptime during demo | 100% |
| --- | --- |
| Records storable | 500+ without degradation |
| Benchmark dataset size | ≥50 verified places across ≥3 cities |
| Endpoint documentation | 100% of endpoints documented |
| Interface contract agreed | By end of Week 3 |
| Export formats supported | GeoJSON + GeoParquet |

INDIVIDUAL OKR — FRONTEND Devesh

|  | FRONTEND · Dashboard + UX + GitHub Pages Devesh · Frontend Engineer |
| --- | --- |

🖥️ OBJECTIVE Design and ship a polished, intuitive dashboard that makes TerraLogic's validation results easy to explore, act on, and trust — in under 10 seconds per review. The face of TerraLogic — what Overture Maps Foundation actually sees.

Objective 1 — Human-in-the-Loop Dashboard

| KR 1 | Deliver a working MapLibre GL map view with color-coded pins (red / yellow / green by confidence score) by Week 5. |
| --- | --- |
| KR 2 | Reduce average human review time per flagged place to <10 seconds through UI design and one-click workflows (approve / reject / skip). |
| KR 3 | Achieve ≥80% acceptance rate for high-confidence AI suggestions among team testers by Week 9. |
| KR 4 | Display all three required UI signals per place: confidence score, evidence sources, and error type (closed / moved / renamed). |

Objective 2 — Actionable Analytics at Scale

| KR 1 | Ship a review queue (approve / reject / skip) connected to the live backend API by Week 7. |
| --- | --- |
| KR 2 | Add at least 3 analytics views: error type breakdown chart, confidence score histogram, and regional coverage heatmap. |
| KR 3 | Track and display validation coverage (% of dataset reviewed) updating in real time from the backend. |
| KR 4 | Publish a GitHub Pages landing page for TerraLogic that is live and shareable by Week 10. |

Key Metrics

| Review time per place | <10 seconds |
| --- | --- |
| AI suggestion acceptance rate | ≥80% for high-confidence items |
| Analytics views shipped | ≥3 distinct views |
| UI signals per flagged place | 3 (score, source, error type) |
| GitHub Pages | Live by Week 10 |

HOW TO USE THESE OKRs Guidelines for the Team

| Score: 0.0–0.3 | Did not make meaningful progress. Reassess the KR or the strategy. |
| --- | --- |
| Score: 0.4–0.6 | Partial progress. On track but needs acceleration. Identify blockers. |
| Score: 0.7–0.9 | Strong result. This is the target zone. 0.7 is a great OKR score. |
| Score: 1.0 | You set the bar too low. Celebrate but raise the target next cycle. |

Critical Integration Points

| Week 2–3 | Preetam + Ashmita agree on the pipeline → API interface contract before any code is written. Highest-risk dependency. |
| --- | --- |
| Week 5 | Devesh's map view should be demo-able against mock data even before the real backend is ready. |
| Week 7 | Full end-to-end integration test — pipeline output → API → dashboard. Identify bugs early. |
| Week 9 | Final accuracy benchmarking against ground truth. Lock the demo city and dataset. |

Weekly Rhythm

Each person scores their KRs 0.0–1.0 at the weekly sync. Flag any KR below 0.5 immediately for the team to unblock.

OKRs are a living document — if a metric turns out to be the wrong thing to measure, update it at the Week 5 midpoint review.

Commit regularly. Consistent commits count toward your grade and keep the team in sync.

TerraLogic · Project Terrapulse · Overture Maps Foundation · Spring 2026